Agenda

* ~~Include link to Timesheet (last chance to update)~~
* ~~Include screenshots of project board~~
  + Current screenshots included, ~~update if we make any changes/updates by tonight~~
  + Note: no before screenshots - it was created and populated during this sprint
* ~~Client has submitted Reflection Survey~~
* ~~What each of us will do differently in S4:~~
  + **Andre: Wants to assign and adhere to frequent task deadlines.**
  + **Chris: I want to be able to code and show some noticeable progress.**
  + **Elliott: I want to meet all of our functional goals and be able to at least start on stretch goals. In order to accomplish this, I will complete smaller tasks more regularly.**
* ~~Discuss and share our reflections (take notes)~~

Notes (discussion):

* Code more - we’re all ready to get our hands dirty
  + It probably wouldn’t disappoint any of us if we never heard the word dependency again
    - What we should STOP doing: touching dependencies ever again (once they work)
  + Development has been slow, but the pace will pick up this sprint
  + There’s a lot to deliver, but it’s a manageable amount to meet the client’s request
  + Currently 4 tasks (3 of which are directly related to Graph) but we can break those up into bite-sized portions
* We’d still like to dedicate time toward getting the last machine fully set up, but have set a deadline for Saturday before pursuing plan Bravo. Ideally we’ll have everyone on the same page -> Codesandbox.io
* Let’s use the project board now that we’re all working on dev tasks
  + Maybe break tasks up now that we’ve had a chance to dig into them a bit deeper
  + @ yourself when you grab a task so we know who’s working on what
  + Deadlines - if we’re increasing progress checks, it might make sense to make more, smaller goals achievable in ½ a week
* On deadlines, check-ins and progress:
  + Heighten regularity, S4 into mini-sprints
  + Let’s hold more frequent, more comprehensive check-ins to address our progress
  + Aim for +2x weekly
    - Wednesdays
    - Saturdays
  + Task assignments - now that we’re all working on the same code, it’ll be beneficial to share our thoughts and experiences
  + This avoids getting stuck for too long
* Would like to add that we’ve been working well together. It’s only disappointing that we had no control over the obstacles we’ve been facing thus far. We’re a well oiled machine.

Timesheet Link: <https://docs.google.com/spreadsheets/d/1KkuSKicscj2jMrfE9vEN9oWsRSRhucUxY9IdotBWA_4/edit?usp=share_link>

Project board:

[Before screenshots N/A - no board/tasks before Sprint 3]



