Agenda:

* ~~Status updates~~
  + Andre
  + ~~Chris~~
  + ~~Elliott~~
* ~~Coordinate video, presentation, documentation~~

Notes:

* Final Demo Day roles/responsibilities mostly decided, but still need to determine presentation/demo details and roles
* Yesterday, Chris worked on video, gathered clips and wrote a script; ⅔ approvals to hear Andre’s thoughts since Tuesday
* walked through select\_data\_type\_drop-down code and explained where it’s currently misbehaving and how to fix it (state isn’t updating during each loop due to scoping; solution: rearrange code so the loops aren’t nested - less of a rewrite and more of a rearrangement) and demonstrated how getting user data (i.e. get reacts from all users & sort by session and/or team)
* Docs
  + Elliott - ubuntu general - transcribe, update setup guide
  + Chris & andre for mac setup
  + Individually document feature implementations
  + Areas:
    - Design & architecture source code
    - ~~Validation, verification, testing~~
    - Maintenance or help guide
* Worked on some documentation during the class meeting today
* video script draft
* Documentation: each member will cover features he implemented, and we’re dividing setup/troubleshooting docs by system (elliott: ubuntu, andre & chris: mac (osx + ubuntu on mac))
* Chris completed a good first draft of the video during the meeting
* Elliott worked on setUsers() for the select\_data\_type\_drop-down

Action Items:

* Documentation
* Video - Chris has made a draft, maybe Andre on voiceover and maybe update script?
* Screen record graph for video
* Each member: presentation slides
* Plan demo